| TENDRING LOCAL HIGHWAYS PANEL – MINUTES AND ACTIONS |  |
| --- | --- |
|  | PRESENT: |
| Date: 28 January 2016 | Panel Members: Chair CC Member Mick Page, CC Member Paul Honeywood, CC Member Ivan Henderson, CC Member Andrew Erskine, CC Member Carlo Guglielmi, CC Member Alan Goggin, CC Member Andy Wood |
| Venue: Council Chamber, Weeley, TDC |  |
| Apologies: - | Other Attendees: TDC – Cllr Neil Stock, Cllr Nick Turner Essex Highways - Sonia Church, Joe Hazelton TDC - Mike Badger, Environmental Services Manager Minutes: Lizzie Ridout (TDC) |

| Item: | Action: | Action Owner: |
| --- | --- | --- |
| 1. | Welcome and Introductions: Cllr Page welcomed all to the Local Highways Panel Meeting. | Cllr Page |
| 2. | Declarations of interest None. |  |
| 3. | Minutes of meeting held on 22 October 2015 to be agreed as correct record:– Agreed. |  |
| 4. | Public Question Time: - Frank Belgrove – Chairman, Alresford Parish Council Comment re B1027. 66 residents signed petition in favour of VAS sign, as well as Neighbourhood Action Panel and Speedwatch scheme. Recent speed survey carried out however the application has been rejected as the criteria wasn’t met. 823 drivers speeding per day. Sonia confirmed criteria must be met across Essex. Cllr Guglielmi suggested ward member for Alresford to raise as a cabinet member’s action. Panel can still pay for scheme. - Sue Cunningham – Chairman, Bradfield Parish Council re Steam Mill Road footpath. Some residents on southern side have submitted legal letters blocking the scheme. Unhappy about the footpath encroaching on land in front of their properties. Parish Council are confident they can persuade residents however extension to funding is needed. Essex Highways needs the help of the parish council to ask residents who have information on their deeds re. the ownership of land. Clarification needed over land ownership. Funding cannot be extended but the LHP can agree to pay from next year’s budget. Cllr Guglielmi requested it to be recorded that thanks go to Joe Hazelton for time taken to deal with list of queries, all of which have been answered. - Cllr Lynda McWilliams – Ward Member, Great Bentley Has received six letters from school children complaining about getting wet because the road from village hall to their school is flooded. System needs flushing again. Also signage along the road. Lynda to send request forms in re drainage. Re. footpath in Thorrington road, keen to support as ward member. - Brian Whitson – Footpath in Thorrington Road, Great Bentley short distance from bottom of hill to the footpath but is concerned for pedestrians in dark. Engineer will assess and validate for funding in next financial year. - Kate Miller – Thorrington Parish Council Scheme missing from list, proposal for footpath from level crossing to Church Road. Would like back on the list. Panel to look into. Website to be kept up to date. Clarification of terms used on list. Also footpaths in Thorrington – range of issues re maintenance. Issues should be raised with cabinet member. Re Chapel Road scheme – Cllr Goggin was under the impression that scheme had been taken much further forward but appears to be still in validation. Would like update on scheme. - Cllr Fred Nicholls – Ward Member for Thorrington, Frating, Elmstead Market & Great Bromley – agreed with Kate Miller and requested the scheme is reinstated on list as a priority. - Daniel Land – Thorpe-le-Soken Parish Council Update on Walton Road scheme. Feasibility study completed and attached as appendix with various options. Clarification over funding. | Sonia Church Sonia Church Joe Hazelton Sonia Church Sonia Church/ Cllr Goggin Sonia Church |
| 5. | Update on Schemes Approved - Parkeston Road, School Crossing – Looking into subplate under patrol side of Parkeston Road. Need to make sure it conforms to DfT Zigzags are only advisory. - Crossfield Road, Clacton – Joe to liaise with Cllr Honeywood. - Carnarvon Road, Speeding – PR1 route. No traffic calming measures. Two speed surveys at either end will be undertaken. - Elmtree Avenue, Frinton – Zebra Crossing – Due to be completed August 2016. - Stourview Avenue Mistley – Completed – photos available. - St Johns Road, jw Little Clacton Road, Clacton on Sea – 3 speed surveys have been undertaken, results to be analysed. - Vista Rd/Skelmersdale Road, Clacton on Sea – Extended due to internal issues. Sonia to raise internally. - Grange Road, Lawford – Due to be completed in next few days - A137 Lawford, Manningtree – Design meeting has taken place with Cllr Guglielmi and Andrew Thurston. Automated system set up to show how traffic flow would work if traffic lights were to be installed. In talks to move forward. Two video clips are available of the remodelling. Concern about how long the issue is taking as it’s seen as a barrier to growth. Carlo and Mick to meet to discuss. - Blue Roundabout, off A120 – Modelling has been done and scheme is making good progress, safety audit to be carried out in next two weeks. Scheme due to be in place in Summer 2016. - Pathfields Road, - Feasibility study expected end of March 2016. - Tenpenny Hill, Thorrington – Feasibility Study completed. Problem remains. Cllr Goggin/Joe/Sonia/Thorrington PC to discuss the results. - Frinton Road, Kirby Cross – crossing – scheme to amend bollards to address poor visibility on both sides. No plans to install traffic lights. - B1032 Clacton jw Little Clacton Road, Great Holland – completed - Frinton Road, Kirby Cross - completed - Church Square, St Osyth additional bollards in next two weeks. - Thorpe Road, Kirby Cross – 2 VAS signs –request for late September or directly after Easter. - Little Clacton bypass lane markings – weather dependant. End of March - Various bus stops implanted over last few months. - Footpath 45 & 48 Lawford – footpath improvements – weather dependant, to be done by end of March. Cllr Wood to raise query with Sonia. | Sonia Church Joe Hazelton Joe Hazelton Joe Hazelton Joe Hazelton Sonia Church Joe Hazelton Joe Hazelton /Cllr Guglielmi Joe Hazelton Joe Hazelton Joe Hazelton/Cllr Goggin Sonia Church |
| 6. | Potential Schemes for Consideration of Panel in 2016-17 LHP members are invited to submit schemes now for next year’s funding. Funding for the current year is £900,000. Next year’s budget will be announced on 9 February 2016. Overview of schemes which have been validated and to be decided upon at the next meeting. Mike Badger (TDC) – raised query over the benefits of the proposed footpath between Slade Road and Chelmsford Road. Cllr Andy Wood – Pathfields Road – will speak to Joe | Joe Hazelton Sonia Church Joe Hazelton |
| 7. | AOB - Cllr Andrew Erskine – has several requests that need to be submitted for validation – will do so. - Cllr Carlo Guglielmi – will new schemes take priority other over internal schemes or do panel decide? New schemes will wait until other have been validated. Schemes will be voted upon on 7 April. New submissions will try to be validated. - Cllr Alan Goggin – VAS signs – clarification over temporary and permanent signs. Criteria still needs to be met. - Cllr Paul Honeywood – Issues re Badminton Road which is a cul-de-sac, vehicles go down it to turn round and are unable to do so. TDC to provide road name plate with ‘T’sign on it. - Cllr Andy Erskine – TRO’s – query over length of time for scheme when in place. - Cllr Carlo Guglielmi – request for TDC Facilities Management to regulate the heating in the Council Chamber accordingly. - Cllr Mick Page – encouraged members to submit schemes asap - Cllr Alan Goggin – encouraged public attendance | Sonia Church Sonia Church Sonia Church Mike Badger Sonia Church Lizzie Ridout Cllr Page Cllr Goggin |
| 8. | Date of next meeting: Thursday 7th April 2016 at 6pm | ALL |